**Activity Log**

* Meeting to discuss possible ideas for our project – 14/03/2017
* Decided to do a car rental company, started the design – 15/03/2017
* Decided tasks allocations – 17/03/2017
* Designed and created the checkout page for customers’ information and credit card details -17/03/2017
  + Checkout.php
* Designed the theme and contact information page- 21/03/2017
* Designed the Summary page – started on 24/03/2017
  + bill.php
* We decided to no longer do the return branch section due to complications and short time frame left – 28/03/2017
* Linked pages to PHP and connect Checkout page and Bill page to the database. 29/03/2017
  + Checkout-proj.php
  + Bill.php
* Tested if the information was being stored in the database and weather the calculations were correct-30/3/17